CRM dev release report

Features added, replaced and moving forward

| ENVIRONMENT | dev.multideck.app |
| --- | --- |
| RELEASE BRANCH | dev |
| MERGE COMMIT | 77dbb0c |
| SOURCE | codex/CRM |
| RELEASE STATE | Frontend live; API deployment blocked |

The CRM branch has been merged into dev and the frontend is live in the dev workspace. This report separates shipped capability from replaced legacy behaviour and the remaining API deployment work.

| 7 ADDED | 4 REPLACED | 3 IN PROGRESS |
| --- | --- | --- |

Feature movement

| CHANGE | FEATURE | WHAT CHANGED | STATE |
| --- | --- | --- | --- |
| ADDED | Live CRM records | Authenticated lead list, detail, owner, activity and company context now load from the tenant API. | API blocked |
| ADDED | Deals and lead conversion | Leads can be converted with pipeline and stage selection; deals can move between tenant stages. | API blocked |
| ADDED | Pipeline editor | Teams can create, reorder and remove pipelines, stages and custom lead fields. | API blocked |
| ADDED | Operator dashboard | KPI strip, trends, actions, clocks, live bookings, jobs and progress views form a new operations overview. | Live |
| ADDED | Databrain support tickets | Settings support requests create internal Databrain tickets with duplicate protection and notifications. | API blocked |
| ADDED | Profile identity controls | Profile photo, cover image and job title support now update the signed-in user experience. | API blocked |
| ADDED | Workspace personalisation | Accent themes, configurable sidebar order, data-driven settings navigation and new RTL/localisation coverage. | Live |
| REPLACED | Static CRM demo data | Lead and deal screens now use authenticated service calls and persisted tenant records. | Complete |
| REPLACED | Legacy dashboard layout | A single fixed overview has been replaced by focused, composable operator widgets. | Complete |
| REPLACED | Hard-coded navigation | Sidebar and settings structure now come from shared navigation data with saved preferences. | Complete |
| REPLACED | Support form dead end | Submission now waits for a confirmed server response and reports recoverable errors. | Complete |
| PROGRESS | Azure API deployment | The dev build and tests pass, but Azure OIDC currently trusts main only; api.multideck.app remains on startup error 500.30. | Blocked |
| PROGRESS | Future workspace modules | Navigation foundations exist for rates, contracts and finance areas whose final product routes are not yet active. | Planned |
| PROGRESS | Bundle optimisation | Production build passes; larger dashboard and visual chunks remain candidates for further code splitting. | Optimise |