multideck

Multideck product handoff

Warehouse and CRM refinements for review and release.

Prepared for Matas  |  Local implementation

# Implementation handoff

Warehouse and CRM refinements are ready for review, including the account-creation fix.

| Audience | Owner | Date | Status |
| --- | --- | --- | --- |
| Matas | Harry Phillips | 8 August 2026 | Local implementation |

## Executive summary

Outcome
The shared local checkout builds successfully. Review the flows, check the possible partial CRM record, then deploy and smoke-test the approved changes.

### What changed

- Warehouse toggles match filter height and nesting; duplicate create buttons are removed.

- Page headings and top-right actions now match each Warehouse and CRM route.

- CRM Accounts uses the branded wizard; directory copy is removed and search stays right aligned.

#### Account-creation fix

The error came from invalid country text. Client and server now require a two-letter ISO code before writing.

##### Verification boundary

Confirmed locally: production build and authenticated Chrome Accounts review. Deployment is unverified.

###### Important follow-up

Earlier failure may have left a partial record. Check for duplicates before retrying.

## Actions for Matas

Please close these two release gates before treating the work as shipped.

| Action | Owner | When | Status |
| --- | --- | --- | --- |
| Check for an incomplete or duplicate CRM account | Matas | Before retry | Required |
| Review routes, deploy, then run the production smoke test | Matas + Harry | After approval | Pending |

Release gate
Local build is not production proof. Confirm desktop/mobile, RTL, account creation and route-specific top-bar actions on the deployed tenant.